## Slide 1
AGILE Project Initiation Document
DATE
Name: Procurement Dashboard
Programme: Business Intelligence
Ref Number:

## Slide 2
Project Initiation Document| Contents
Overview & Background
Scope
Milestones
Benefit Realisation
Budget
Risks
Project Stakeholders
Climate Change Assessment
EIA
PIA

## Slide 3
Project Initiation Document| Overview & Background
Procurement board have requested a single view of procurement and associated costs, which can be drilled down into directorate and team views to support better insight and management of spend.
We propose to work with Simpsons associates to develop the reports within PowerBi and display the results into dashboards with drill down into different levels of our services. The aim is to help CLT identify efficiency savings by data in procurement, supporting our corporate need to save monies YOY.
This will be achieved by integrating data from ProContract and BWO – Suppliers/ spend - to produce one dataset of contracts and their cost. This data will be published via a new Power BI dashboard with drilldown to each service under each directorate. The approach will automate tasks which are currently performed manually.
The new build will be managed using the architecture set up within Phase 1 of the Data insight project, maintaining data security and controls agreed within the build.

## Slide 4
Project Initiation Document| Scope
In Scope
Produces a single view of the procurement situation across WBC​
Bring together information from BWO (spend data) and procontract (procurement information)​
Viewable at org, directorate, A-Directorate and service levels​
Viewable by category​
Out of Scope
Atamis information – used for a limited amount of contract management with good visualisations already available​
Creditsafe data

## Slide 5
Project Initiation Document| Milestones
Aug /Sept
Data lake/BI set up
Powerbi Reports
UAT
Go live
Oct - Nov
July
Requirements
Access (simpsons)
Dashboards
Draft PID
Draft Plan
procurement/PO
Data feeds built
Data pulled through and modelled
Notes: Time line estimated based on we are training staff / upskilling and entering holiday period and finishing phase 1 build .

## Slide 6
Project Initiation Document| Benefit Realisation
Driver 1: financial savings longer term (easy to see and understand spend)
Driver 2: Support Proactive procurement and supplier management
Driver 3:increased data quality and ability to expand to include supplier performance and credit worthiness.
Corporate Priorities:
Contracts and Procurement Foundational Programme
Enabled by Business Intelligence Foundational Programme
Joined up support with our partners to support those seeking work including work

## Slide 7
Project Initiation Document| Budget
Component | Cost item | Costs
(e.g. Software) | Example Example | £-0 £-0
Sub total |  | £0
(e.g. Hardware) | Example Example | £-0 £-0
Sub total |  | £0
(e.g. Resources) | Simpsons Associates. Insight data team | £ £
Sub total |  | £- 15900
Total one-off cost of project |  | £-15900
 | Document any impact to ongoing revenue budgets here – estimated Azure data lake increase data size slight cost | £
Total ongoing IT costs |  | £-150.00
Notes: Portfolio of change will cover financial spend and tracking

## Slide 8
Project Initiation Document| Risks
Apprenticeships
Ref | Risk Description | RAG | Owner | Mitigations
1 | Due to desire to build quickly there is a risk that once delivered we are unable to support immediately due to BAU and resource needs not being in place. |  | LB/EH/JT | BAU - hub and spoke BAU is defined PowerBI Champions in place & training is completed

## Slide 9
Project Initiation Document| Project Stakeholders
Apprenticeships
Name | Area of work | Role | Responsibility
Graham Ebers | Director | Sponsor | Owns the project and provides resources and support for the project, in order to enable its success
Sally Watkins | Assistant Director | Deputy sponsor | Co-Owns the project and provides resources and support for the project, in order to enable its success
Lewis Borges | Head of Business Change | SRO | responsible for providing approvals and decisions affecting project progress and delivery throughout the project.
Emily Higson | Head of Insight, Strategy & Inclusion | SRO | responsible for providing approvals and decisions affecting project progress and delivery throughout the project.
Rob Bradfield | Head of Procurement, Contracts and Commercialisation | SRO | responsible for providing approvals and decisions affecting project progress and delivery throughout the project.
Julie Teague | Data and Development manager | SME | Subject Matter experts – leading a workstream responsible for delivering into the project
Paul Ohsan-Ellis | Data Governance and compliance manager | SME | Subject Matter experts – leading a workstream responsible for delivering into the project
Simpsons | External support for build and responsible for PowerBI build. | SME | Subject Matter experts – leading a workstream responsible for delivering into the project
Will Roper | Customer insight and performance manager | SME | Subject Matter experts – leading a workstream responsible for delivering into the project
Jo Veitch | Project Manager | PM | Responsible for delivery of the project to completion in time and budget.

## Slide 10
Project Initiation Document| Climate Change Assessment
WBC declared a climate emergency in 2019 committing to net zero by 2030.
There is a recommendation for the Council to consider the impact of climate change on all its actions and decisions. This must include a transparent, calculated carbon impact assessment of each proposal/project. New government commitments and upcoming policies in this area which will need to be followed. There is a need to embed climate change within council operations and decisions from the early stages.
The tool:
Outlines the expected impacts across a number of areas.
Assesses potential mitigation options, helping demonstrate both internally and externally that we are taking such into consideration throughout.
It is not designed to replace or duplicate environmental impact assessments.
Please check the Programme / Project are reviewing the Climate Impact Assessment Tool
Notes: No climate impact.

## Slide 11
Project Initiation Document| EIA
Protected characteristics​​ | Impact score​​ | Please detail what impact will be felt by the protected group:​​ | Reason for Impact Score​​
Ethnicity | / No​ |  | ​Project / activities does not specifically request/retain this information so no impact​
Gender:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Disabilities:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Age:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Sexual orientation:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Religion/belief:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Gender re-assignment:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Pregnancy and Maternity:​​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
Marriage and civil partnership:​ | / No​ |  | Project / activities does not specifically request/retain this information so no impact​
An Equality Impact Assessment is mandatory for any project to consider and complete. Assessment templates are available, please review the information available on the intranet.
Notes: Data and its impact is part of the IAO consideration when agreeing for Data to be used.

## Slide 12
Project Initiation Document| PIA
Apprenticeships
All projects must consider their Privacy Impact Assessment (PIA) A Privacy Impact Assessment (PIA) is a process which helps assess privacy risks to individuals in the collection, use, and disclosure of personal information. A failure to properly embed appropriate privacy protection measures may result in a breach of legislation.​
​
The purpose of a PIA assessment is to identify the risks that may arise through the project and propose methods to mitigate against the risks.​
Some examples when to complete a PIA; you introduce a new or make changes to a system to collect and hold personal data, collecting personal data for a new purpose, transferring personal data between organisations, significant change in process operation involving personal data. ​
​
This template is a practical tool to help identify and address the data protection and privacy concerns at the design and development stage of a project, building data protection compliance in from the outset rather than bolting it on as an afterthought.​
​
Next Steps​
There are 10 screening questions in there to see if a PIA is required. ​
The Data Protection Officer can provide advice and guidance, review the completed PIA template, and advise on the need for completing a PIA if the screening questions are borderline or minor.​ You can contact the information governance team via this email address :
PIA documents can be requested by the Information Commissioners Office (ICO) to be provided to them at any time. ​
Notes: This is the role of PIA as part of the consideration for the use of the data.

## Slide 13
Project Initiation Document| PIA
Apprenticeships
 | Y/N
Will the project involve the collection of new information about individuals? | N
Does the project/process include the processing of "special categories of personal data"? | N
Will the project compel individuals to provide information about themselves? | N
Will information about individuals be disclosed to organisations or people who have not previously had routine access to the information? | N
Are you using information about individuals for a purpose it is not currently used for, or in a way it is not currently used? | N
Does the project involve you using new technology which might be perceived as being privacy intrusive? For example, the use of biometrics or facial recognition? | N
Will the project result in you making decisions or taking action against individuals in ways which can have a significant impact on them? | N
Is the information about individuals of a kind particularly likely to raise privacy concerns or expectations? For example, health records, criminal records or other information that people would consider to be particularly private. | N
Will the project require you to contact individuals in ways which they may find intrusive? | N
Has this project/process already been started as a pilot without a screening or PIA being undertaken? | N