WBCIR:21912

1. The estimated cost of repairing the bridge in Church Street, Swallowfield, Berkshire, damaged by a lorry on 11 February.

The estimated repair cost is circa £60k.

2. A list of all of the work, including the date started and finish date, of additional work done to the bridge since the incident on 11 February.

| Activities | Start Date | Finish Date |
| --- | --- | --- |
| Road closed following incident | 11/02/2026 | 11/02/2026 |
| Special Inspections | 12/02/2026 | 16/02/2026 |
| Temporary TM Installation | 26/02/2026 | Until repair is undertaken |
| Road reopened | 26/02/2026 | 26/02/2026 |
| Parapet Repair Work Design | 27/02/2026 | 21/04/2026 |